DFSS Cross-Case Baseline Synthesis V1

Cert-Expert | DMADV / Baseline Synthesis | 2026-06-05

Purpose: consolidate real project evidence into controlled development-readiness learning without inventing target values or jumping into UI/data-model/software architecture.

| Field | Content |
| --- | --- |
| Document | DFSS_CROSS_CASE_BASELINE_SYNTHESIS_V1_Cert_Expert |
| Project | Cert-Expert DFSS / DMADV development stream |
| Phase | Pilot-/Baseline synthesis after Validation Execution preparation; controlled transition toward development planning. |
| Input cases | P05 SecuGuard, P-HIST-01 LC Security Initial Certification, P-HIST-SC-01 TeamFlex Fast-Track, P-HIST-02 LC Security Extension / Event SDL Delta Audit. |
| Working boundary | No invented pilot data, no invented target values, no Pilot Validation Report, no detailed UI, no data model, no software architecture. |
| Gate recommendation | READY FOR CONTROLLED DEVELOPMENT PREPARATION WITH CONTROLS. |

# 0. Executive Decision / Management Summary

This synthesis does not claim statistical proof. It consolidates sufficient cross-case evidence to move from pure measurement activation into controlled development preparation: MVP scope framing, module prioritization, process requirements, bot backlog, and tool stabilization. Final target corridors remain TBD and must be calibrated later with live data.

| Decision question | Answer | Rationale |
| --- | --- | --- |
| Do we have enough cross-case evidence to stop collecting only historical cases? | Yes | Four distinct case types now cover NC closure, initial certification, fast-track special cause and SDL-extension/tool-transition. |
| Can we create a final Pilot Validation Report now? | No | Live O2C/forms cases such as Schutzritter / Checkpoint still need measured response data. |
| Can we start controlled development preparation? | Yes, with controls | The repeated pain patterns are stable enough: evidence control, scope/SDL mapping, workforce readiness, SK/EK/DA creation, Tool 2 stability and status transparency. |
| Can we set hard target values? | No | Lead-time, effort, support load and customer hours remain preliminary and case-dependent. |

# 1. Source and Evidence Base

| Source ID | Artefact / case | Evidence type | Current use |
| --- | --- | --- | --- |
| SRC-01 | DFSS Validation Plan V1 | Method source | Defines DR-01 to DR-24, S0 gates, RC tests, V-01 to V-10 and no-target-invention rule. |
| SRC-02 | DFSS Validation Execution Protocol V1 | Execution source | Defines baseline capture, pilot measurement, evidence IDs, roles, S0 hard stops and controlled gate logic. |
| SRC-03 | DFSS Pilot Validation Pack V1 | Pilot preparation source | Requires real or realistic Cert-Expert projects with evidence, scope, staff, SDL/object, audit package, customer effort and status logic. |
| SRC-04 | P05 SecuGuard Measurement Activation | Live NC closure case | Surveillance audit / NC closure for ISO 45001 and ISO 14001; 7 open NCs; status DATA COLLECTION REQUIRED. |
| SRC-05 | P-HIST-01 LC Security Initial Certification | Historical baseline case | ISO 9001 + DIN 77200-1/-2 initial certification; manual high-pressure project; passed with follow-up. |
| SRC-06 | P-HIST-SC-01 TeamFlex Fast-Track | Special-cause baseline case | DIN 77200-1/-2 fast-track with existing ISO 9001 multi-site context; not standard baseline. |
| SRC-07 | P-HIST-02 LC Security Extension | Historical delta/tool-transition case | Event SDL extension; Tool 2 used; SK/EK/DA creation and follow-up evidence control. |
| SRC-08 | Business Architecture / Roadmap / Tactical Goals | Strategic alignment source | Confirms Tool 1, Tool 2, bots, CEKS, Certification OS, Betreuung and LMS as strategic directions. |

# 2. Cross-Case Portfolio Overview

| Case | Type | Scope | Observed result | Primary learning |
| --- | --- | --- | --- | --- |
| P05 SecuGuard | Live NC closure / surveillance audit | ISO 45001 + ISO 14001; not DIN / not ISO 9001 | NOT READY; 5 major ISO 45001 NCs, 1 minor ISO 45001 NC, 1 minor ISO 14001 NC; closure evidence pending | Continuity, NC closure sprint, evidence request, external partner bottlenecks, measures management. |
| P-HIST-01 LC Security Initial | Historical initial certification | ISO 9001 + DIN 77200-1/-2; multiple SDLs; refugee/asylum documentation basis | Passed; 0 major/minor NC; follow-up SK/EK submission; high manual effort | Manual chaos, request failure, on-site rescue, audit-time drivers, training readiness, need for forms and blueprint review. |
| P-HIST-SC-01 TeamFlex | Historical special-cause fast-track | DIN 77200-1 stationary control service + DIN 77200-2 refugee/asylum documentation basis; ISO 9001 via group/multi-site | Passed; audit plan 05/06.06.2025; 1.375 audit days; 282 total, 8 DIN-relevant staff | Fast-track preconditions, DEKRA/KSA path, narrow DIN staff scope, auditor availability, not a normal lead-time target. |
| P-HIST-02 LC Security Extension | Historical delta audit / SDL extension / Tool 2 transition | DIN 77200-1 event service + DIN 77200-2 event with special security relevance | Passed with follow-up evidence items; Tool 2 used; SK/EK/DA created under exceptional conditions | Event SDL complexity, SK/EK/DA bot need, Tool 2 bugs, employee/SDL matrix, follow-up evidence management. |

# 3. Case-by-Case Baseline Signals

## 3.1 P05 SecuGuard - NC Closure / Surveillance

| Signal | Observed baseline | DFSS meaning |
| --- | --- | --- |
| Gate status | NOT READY / DATA COLLECTION REQUIRED | Live case cannot justify validation report yet, but is strong for NC-closure measurement setup. |
| NC structure | 7 total findings: 5 major ISO 45001, 1 minor ISO 45001, 1 minor ISO 14001 | Evidence steering and measures management must support multiple finding types and due dates. |
| Critical dependencies | Customer evidence, Inductus/FASI/Betriebsarzt, Wachbuch excerpt, contract retrieval, environmental baselines | External partner and customer evidence are hard bottlenecks, not side issues. |
| Immediate next action | Cooperative grouped evidence request and closure sprint | Task language must reduce stress while making owner/deadline/audit relevance clear. |

## 3.2 P-HIST-01 LC Security Initial Certification

| Signal | Observed baseline | DFSS meaning |
| --- | --- | --- |
| Timeline | Start 09.01.2026; first known evidence request 15.01.2026; audit 12.02.2026; 3 audit days | High-pressure initial certification can succeed but creates rescue work and follow-up risk. |
| Process failure | Evidence request/e-mail failed; nothing was prepared until on-site rescue | Request confirmation, forms, status tracking and escalation are core requirements. |
| Readiness | Red before on-site rescue -> Yellow after on-site rescue -> Green at audit with follow-up | Readiness must be a dynamic status, not a binary claim. |
| Follow-up | SK/EK after audit; name error in SK; training gaps solved by Cert-Expert | Document review, placeholder control and training readiness are hard S0/DR themes. |

## 3.3 P-HIST-SC-01 TeamFlex Fast-Track

| Signal | Observed baseline | DFSS meaning |
| --- | --- | --- |
| Timeline | KSA and DEKRA/project folder 27.05.2025; audit plan 04.06.2025; audit 05/06.06.2025 | KSA-to-audit-start 9 days is possible only as special cause, not standard promise. |
| Scope split | 282 total employees, 8 DIN-relevant staff, 3 sampled/checked employee files | Employee count must be split into organization total, DIN-relevant staff and sampled staff. |
| Fast-track conditions | Existing ISO 9001 multi-site context, narrow DIN scope, DEKRA/auditor availability, daily calls, many customer documents available | Fast-track gate needs eligibility criteria and RC-05 protection against unrealistic guarantees. |
| Data use | Usable for fast-track learning and reverse constraints; not standard lead-time calibration | Special-cause cases must be tagged to avoid false target values. |

## 3.4 P-HIST-02 LC Security Extension / Event SDL Delta Audit

| Signal | Observed baseline | DFSS meaning |
| --- | --- | --- |
| Timeline | KSA 23.02.2026; delta audit 25.05.2026 | Extension audits need a separate flow from initial certification and NC closure. |
| SDL extension | DIN 77200-1 event service + DIN 77200-2 event with special security relevance | Event SDLs create distinct SK/EK/DA, contract, watchbook, incident form and staff-readiness evidence. |
| Tool usage | Tool 2 definitely used; useful chunk processing but bugs and organizational friction observed | Tool 2 stabilization is development-critical before scaling workforce readiness. |
| Primary pain | Security concept unavailable from organizer; Cert-Expert created SK/EK/DA and follow-up evidence | SK/EK/DA bots and expert review gates are validated needs. |

# 4. Cross-Case Pattern Synthesis

| Pattern | Observed across cases | Implication for controlled development |
| --- | --- | --- |
| P1 Evidence is the system, not the document | All cases failed, succeeded or required follow-up based on whether evidence could be found, proven, signed or submitted. | Development must center on evidence objects, status, owner, date, source and audit relevance. |
| P2 Scope is multi-dimensional | Norm, SDL, object/assignment, staff, location, documentation basis vs real project and audit type all change workload. | A future scope logic must separate initial, surveillance, NC closure, delta audit and fast-track. |
| P3 Workforce readiness is a recurring bottleneck | LC, TeamFlex and LC Extension all show employee files, qualifications, trainings, briefings and SDL authorizations as critical. | Tool 2 / employee qualification engine deserves high priority. |
| P4 SK/EK/DA production is a high-value bottleneck | SK/EK after audit at LC; event SK/EK/DA became the main pain in LC Extension; TeamFlex used documentation basis. | Bots for SK, EK, ODA/DA and Anforderungsprofil need expert review and CEKS grounding. |
| P5 Communication without confirmation creates risk | LC initial request failed; P05 needs cooperative grouped request; live O2C cases are blocked by evidence returns. | Forms/status/task confirmation and escalation are mandatory, not optional. |
| P6 External parties drive readiness | DEKRA, auditor availability, FASI/Betriebsarzt, insurance, customer contracts and organizer documents affect deadlines. | Partner/external dependency tracking must be explicit. |
| P7 Follow-up evidence is normal | LC SK/EK follow-up, LC Extension evidence list, P05 closure package, TeamFlex no follow-up as special case. | Nachreichmanagement / closure sprint must be part of the operating model. |
| P8 Fast-track is possible but dangerous to generalize | TeamFlex shows extreme acceleration only under special conditions. | Fast-track must be a gated scenario with RC-05 protection. |
| P9 Documentation basis creates future continuity triggers | DIN 77200-2 documentation basis appears in LC and TeamFlex; real project proof becomes relevant at surveillance. | Certification OS must track future proof obligations after initial certification. |
| P10 Current process success depends heavily on expert intervention | On-site rescue, DEKRA/fachlicher Ausschuss contact, SK/EK creation, NC interpretation. | Development should augment expert judgment, not hide it behind unchecked automation. |

# 5. DR / S0 / RC Coverage from Cross-Case Evidence

| Validation area | Evidence strength | Cases supporting it | Synthesis finding |
| --- | --- | --- | --- |
| DR-01 / DR-10 Readiness and audit blockers | Strong | P05, LC Initial, LC Extension | Readiness must be measured as blocker network with Red/Yellow/Green and follow-up status. |
| DR-02 Scope assignment | Strong | TeamFlex, LC Initial, LC Extension | Scope must bind Norm -> SDL -> object/project -> employees -> evidence -> owner. |
| DR-03 Critical evidence before audit release | Strong | All four | Critical evidence status must be visible before audit, or accepted follow-up logic must be documented. |
| DR-04 / DR-24 Fachreview and knowledge rules | Strong | LC name error, LC Extension SK exception, P05 NC closure | Audit-critical content requires fachliches Review and CEKS rules. |
| DR-05 / DR-06 Lead-time and review cycles | Medium | LC Initial, TeamFlex, LC Extension | Timelines are visible but not yet enough for hard target corridors. |
| DR-07 / DR-08 Customer effort and task clarity | Medium | LC Initial, P05, live cases pending | Need live O2C/forms measurement to quantify customer hours and confusion. |
| DR-09 External partner/evidence path | Strong | P05, TeamFlex, LC Extension | External dependencies are recurrent readiness blockers. |
| DR-11 / DR-12 SDL/object file and audit package | Strong | LC Initial, TeamFlex, LC Extension | Project files must be SDL/object-specific and audit-friendly. |
| DR-13 Version/document safety | Medium | LC Initial, LC Extension | Placeholder/name errors and follow-up final versions show need for version/release status. |
| DR-17/18/19 Continuity / renewal / measures | Medium-Strong | P05, LC/TeamFlex documentation basis, LC Extension | Post-certification continuity is central and must not be treated as afterthought. |
| DR-22 Workforce readiness | Strong | LC Initial, TeamFlex, LC Extension | Tool 2 is validated as a major development pillar. |
| RC-01 to RC-10 Reverse constraints | Medium | All four | Risks are visible; formal negative tests still need live data. |

# 6. Development-Readiness Implications

The following is not detailed product design. It is a controlled synthesis of repeatedly evidenced problem domains that should define the next development preparation agenda.

| Priority cluster | Why it is validated | Allowed next development-prep output |
| --- | --- | --- |
| A. Tool 2 / Workforce Readiness | Repeated employee, qualification, training, briefing, SDL authorization and evidence needs across LC Initial, TeamFlex and LC Extension. | Stabilization backlog, bug list, data input rules, employee-SDL matrix requirements, QA checklist. |
| B. SK / EK / ODA / DA / Anforderungsprofil Bots | LC Extension showed severe SK/EK/DA pain; LC Initial had SK/EK follow-up; TeamFlex used documentation-basis packages. | Bot input checklist, review rules, source requirements, minimum content controls, expert review gates. |
| C. Evidence / Nachreich / NC Closure Management | P05 and LC Extension both require structured follow-up evidence; LC Initial needed SK/EK follow-up. | Evidence object model concept in business terms, closure sprint workflow, owner/status/deadline rules. |
| D. Scope and Audit-Time Driver Logic | TeamFlex and LC Initial show staff counts, DIN-relevant staff, SDLs, locations and norm mix as drivers. | Scope classification guide, audit-time-driver checklist, special-cause/Fast-Track eligibility rules. |
| E. O2C Forms / Onboarding / Customer Tasks | LC Initial failed through manual request; current Schutzritter/Checkpoint are the live test candidates. | Live pilot measurement sheet, task language guide, milestone-1 checklist, customer response tracking. |
| F. CEKS Knowledge Foundation | Complex DIN 77200 event, refugee/asylum and workforce logic cannot scale through memory alone. | CEKS content map for DIN 77200, SDLs, evidence, qualifications, audit rules and bot prompts. |
| G. Certification OS MVP Boundary | Cases confirm need for Unternehmensakte, Projektakte and Dashboard, but no detailed UI yet. | MVP scope boundaries and module-priority memo after live O2C data is added. |

# 7. Quantitative Baseline Snapshot

| Metric | Observed values | Confidence | Use / restriction |
| --- | --- | --- | --- |
| KSA-to-audit / start-to-audit | TeamFlex: 9-10 days KSA to audit; LC Initial: 09.01 to 12.02; LC Extension: 23.02 KSA to 25.05 audit; P05: finding 28.05 to deadline 30.06. | Mixed | Use only as baseline range; do not create standard target. |
| Audit outcome | LC Initial passed with follow-up; TeamFlex passed without known follow-up; LC Extension passed with follow-up; P05 currently NOT READY. | Medium-High | Useful for outcome categories and follow-up logic. |
| NC / follow-up evidence count | P05: 7 NCs open; LC Extension: 12 follow-up items; LC Initial: SK/EK follow-up; TeamFlex: none reported. | Medium | Useful to size evidence management, not to benchmark universal complexity. |
| Internal effort | TeamFlex approx. 24h; LC Extension roughly 1 week prep + 3 intensive production days + 2-3h follow-up; LC Initial approx. 24h docs + 2 on-site prep days + audit accompaniment. | Low-Medium | Effort is valuable but not calibrated; keep as historical estimates. |
| Workforce scope | TeamFlex: 282 total / 8 DIN-relevant / 3 files; LC Initial approx. 5 files; LC Extension multiple employees with SDL/qualification matrix. | Medium | Strong support for Tool 2 and staff-scope logic. |

# 8. Open Data Gaps Before Final Pilot Validation Report

| Gap | Status | Recommended handling |
| --- | --- | --- |
| Live O2C/forms data from Schutzritter / Checkpoint | Open | Capture as P-LIVE-01 / P-LIVE-02 while development prep starts. |
| P05 closure evidence returns and acceptance | Open | Track request date, received date, submitted date, auditor acceptance. |
| Hard audit reports/certification decisions for historical cases | Partial | Attach later if needed; do not block development prep. |
| Customer effort measured in hours | Weak | Start measuring prospectively; do not retroactively invent. |
| Tool 2 bug list and server migration evidence | Open | Treat as development input; collect issue list from real use. |
| Formal RC negative test results | Open | Run during live pilot, especially RC-01, RC-02, RC-04, RC-05 and RC-07. |

# 9. Cross-Case Gate Decision

| Gate question | Decision | Reason |
| --- | --- | --- |
| Is the historical baseline strong enough to support controlled development preparation? | YES | Four case types show repeated, convergent operational patterns. |
| Is it enough for a final Pilot Validation Report? | NO | Live O2C/forms data, P05 closure evidence and formal RC testing remain open. |
| Should more historical interviews block development? | NO | Additional cases may improve detail but are no longer the critical path. |
| Should a live O2C/forms case be measured in parallel? | YES | Schutzritter and Checkpoint should validate onboarding, forms, milestone 1 and customer task clarity. |
| Can target values be set now? | NO | Only preliminary baseline observations are allowed. |
| Overall gate recommendation | READY WITH CONTROLS | Proceed to development preparation, with explicit controls below. |

# 10. Controls for Transition into Development Phase

CROSS-CONTROL-01: No hard lead-time, effort or price target may be set from these four cases alone.

CROSS-CONTROL-02: TeamFlex must remain tagged as Special Cause / Fast-Track and must not define normal service promises.

CROSS-CONTROL-03: Every development requirement must map to at least one evidence cluster: Scope, Evidence, Workforce, Audit Package, Follow-up, Customer Effort, External Dependency or Continuity.

CROSS-CONTROL-04: Tool 2 stabilization must include real bug evidence and workforce-readiness use cases from LC Extension and next live cases.

CROSS-CONTROL-05: SK/EK/DA bot outputs must remain expert-reviewed until CEKS rules and validation tests prove reliability.

CROSS-CONTROL-06: Schutzritter or Checkpoint must be captured as a live O2C/forms case in parallel with development preparation.

CROSS-CONTROL-07: Product design may start as MVP scope and workflow framing, but detailed UI, data model and architecture require a separate controlled design artefact.

# 11. Recommended Next Artefacts

| Sequence | Artefact | Purpose | Blocking? |
| --- | --- | --- | --- |
| 1 | DFSS Development Readiness Gate Review V1 | Formalize READY WITH CONTROLS from this cross-case synthesis. | Yes - before detailed design. |
| 2 | MVP Scope Boundary V1 | Define what is in/out for first controlled Certification OS / Tool / Bot development phase. | Yes - before build. |
| 3 | Tool 2 Stabilization Backlog V1 | Translate LC Extension and current live cases into bugfix/process requirements. | Yes for Tool 2. |
| 4 | SK/EK/ODA Bot Requirements Input Pack V1 | Capture source needs, minimum content, event/refugee/asylum variants and review rules. | Yes for bots. |
| 5 | Live O2C Forms Measurement Sheet - Schutzritter / Checkpoint | Start prospective measurement of onboarding, forms, response delays and blockers. | Parallel, not blocking. |
| 6 | Certification OS MVP Workflow Concept V1 | Only after Gate Review: high-level process flow, no detailed UI/data model yet. | Next phase. |

# 12. Final Synthesis Statement

Final decision: The cross-case baseline is sufficient to leave pure historical data collection and enter controlled development preparation. The strongest validated development directions are Tool 2 / workforce readiness, evidence and follow-up management, scope/SDL/object mapping, SK/EK/DA bot preparation, CEKS structure, and a lean Certification OS MVP centered on Unternehmensakte, Projektakte and Dashboard. The project must still avoid invented target values and must continue live measurement through Schutzritter / Checkpoint and P05 SecuGuard closure execution.

# Appendix A - Human Source Notes

| Source | Human-readable citation |
| --- | --- |
| Validation Plan | DFSS_VALIDATION_PLAN_V1, Validation logic, S0 gates and RC tests. |
| Execution Protocol | DFSS_VALIDATION_EXECUTION_PROTOCOL_V1, Baseline capture, evidence ID and gate logic. |
| Pilot Validation Pack | DFSS_PILOT_VALIDATION_PACK_V1, pilot scope and preparation rules. |
| P05 SecuGuard | P05 SecuGuard Measurement Activation, NC closure / ISO 45001 / ISO 14001. |
| P-HIST-01 LC Security | LC Security Initial Certification Measurement Activation. |
| P-HIST-SC-01 TeamFlex | TeamFlex Fast-Track DIN 77200 Measurement Activation. |
| P-HIST-02 LC Security Extension | LC Security Extension / Event SDL Delta Audit Measurement Activation. |